## Slide 1: InvenTree
GEMS December 2023
Group No: 14
Vivek Sharma Aditya Tongse Mansur Khan Omkar Bansode Shrikant Dhobale Soham Badjate
Project Mentor : Bhimashankar Gavkare

## Slide 2: Problem Statement:
Develop a Barcode Reading System using OpenCV to Automate Inventory Management for retail stores. The system will identify and categorize items using Barcodes on the product updating MySQL database via Flask APIs for Real-Time Inventory Tracking.

## Slide 3
A Web application using image processing library - OpenCV to identify the products, using the Barcodes on them. The system will keep track of products that Stocks-up and bought out from the inventory. After identification of the item, It will be stored/removed from the SQL database. An E-bill will be generated and shared with the customers via WhatsApp making paperless billing system.
Approach / Solution:

## Slide 4
Centralized data storage
Authentication and Authorization
Admin control
Product Scanning (Barcode Scanner using webcam)
Realtime Updates
Paperless Bill generation
User friendly interface
Dashboard with products details
Features:

## Slide 5: Overall Progress:
Documentation Freeze
Wireframing completed
Frontend – 10 pages completed in total
Backend – Creating API’s
SQL – Database Connection and Schema’s created

## Slide 6: Sprint – 0 & 1 Summary
Problem Statement Understanding
Documentation Report assigned
  Class Diagram
  ER diagram
  Data Flow Diagram
  Architecture Diagram
  Sitemaps
  Use-Case Diagram
Software Installations
Database Creation
Tasks Completed
Start Working on API’s
Start Working on Frontend
Tasks Completed Tasks Pending (Backlog)

## Slide 7: Sprint – 2 Summary
Started Working on API’s
  OTP Authentication
  User Permission
  E-bill
Testing API’s
  OTP Authentication
  User Permission
  E-bill
Tasks Completed Tasks Pending (Backlog)

## Slide 8: Sprint – 3 Summary
Testing API’s
  OTP Authentication
  User Permission
  E-bill
Frontend Pages
Tasks Completed

## Slide 9: Overall Velocity Chart
Sprint | Commitment | Completed
0 | 0 | 3
1 | 39 | 15
2 | 22 | 14
3 | 16 | 49

## Slide 10: Wireframes

## Slide 11: User Stories

## Slide 12: View Class DB Relationship